- CONSTRAINTS AND TRADE-OFFs ANALYSIS

  - Scope Constraints:

- It is important to note that Milestone 1 is restricted to engineering foundations, and the final technology decision, software architecture, database schemas, UI implementation, APIs, and final production deployment are not included.

b} Schedule & Resource Constraints:

- Under tight milestones and with only 3 team members, it's a real challenge to balance rigorous documentation, risk registries and GitHub governance.

c} Quality & Security Constraints:

- Non-functional requirements (e.g., page load times less than 3 seconds, strict authentication requirements) should be expected at a high level now.

d} Trade-Off / Ripple Effect:

- Project scope is kept to a minimum and automated notifications (SMS/email) are not a part of the project the project's scope and cost are maintained as contained.

- Initial Risk Register

  - Risk Item 1 (High Priority):

- Incomplete requirements traceability – causing misaligned acceptance criteria and failing testability in later phases.

- Probability & Impact: Medium probability, High impact.

- Mitigation: Maintain continuous traceability of Requirements Traceability Matrix (RTM) with the needs of the stakeholders.

- Contingency: Do a cross-team audit of RTM prior to baseline sign-off.

  - Risk Item 2:

- Using AI-based tools too heavily which leads to content that is not verified or compliance issues.

- Probability & Impact: Medium probability, medium impact.

- Mitigation: Require human verification of all AI inputs and add those inputted to the AI Usage Register.

- Contingency: Double check all documentations manually and make sure to delete the unverified text before you submit.

- Forward Engineering Considerations Register

  - Register Security & Access Control:

- Should be taken into account at this stage to prevent having to add security models after the work was completed.

  - Testability:

- The requirements should be decomposed into testable criteria of acceptance, including the future, in order to have success with automated and manual test framework.

  - Deployment Environment:

- Knowing where Civic Connect will be deployed helps reduce friction in the deployment process.

  - Data Migration & Recovery:

- Ahead of the curve with data volume recognition prevents incorrect database schema decisions.

  - Security:

- Provides security features for future services to meet the security policies of the system.

  - Observability:

- Planning system logging and audit trails now ensures transparency of operation during future maintenance. The operational cost of assessing resource footprints avoids expensive cloud or infrastructure architectures going down the pipeline.

- Engineering Decision Log

- Decision 1 (Made):

- Using a protected main branch and a two-reviewer model to ensure version control compliance on GitHub.

- Justification: Enforces project-wide control and auditability per the Master Project Brief.

- Decision 2 (Deliberately Deferred):

- Deferral of automated notifications (SMS/email) and advanced management reporting dashboards.

- Justification: Focus on the core request lifecycle (submission, assignment, tracking, resolution) is at present; adding third-party integrations adds a lot of unnecessary cost and integration risk.

References

ServiceNow, 2026. ServiceNow. [Online] Available at: https://www.servicenow.com/products/itsm/what-is-service-request-management.html [Accessed 8 September 2026].

Belgium Campus ITversity, 2026. SEN381 Software Engineering 381: CivicConnect Master Project Brief. Pretoria: Belgium Campus ITversity.

Belgium Campus ITversity, 2026. SEN381 Project 1: Requirements, Traceability, and Scope. Pretoria: Belgium Campus ITversity.

Somerville, I., 2015. Software Engineering. 10th ed. Boston: Pearson.

Pressman, R.S. & Maxim, B.R., 2020. Software Engineering: A Practitioner's Approach. 9th ed. New York: McGraw-Hill Education.